## Slide 1
— CVR ENGINEERING · UTILITY SUPPLY & CONSTRUCTION
Financial Review & Forecast
Baseline through June 2026 · Forecast through December 2027
Sources: GL financial statements 6/30/26 · CVR & EPC KPI report 7/11/26 · 2026 rate sheet · Phase 1 & 2 model workbooks

## Slide 2
— AGENDA
What we'll cover
1
Where we stand
Executive summary · revenue vs plan & prior year · gross margin vs budget · the rate ladder
2
Operating drivers
Staff & headcount · utilization by person · sales by customer
3
Work in hand & work to win
Backlog on active jobs · known pipeline opportunities
4
Strategy
One pursuit engine with HWC Estimating · the consolidated EPC offering · the addressable market · BD account ownership
5
Forward view
Forecast & coverage · FY2026 landing and FY2027 scenarios · cash & the parent note
6
Next 90 days
Priorities: realization, utilization, the Q4 pipeline, and the monthly rhythm
CVR Engineering financial review & forecast · June 2026

## Slide 3
— EXECUTIVE SUMMARY
June 2026 — where CVR Engineering stands
YTD revenue
$551K
June $124K — best month
vs plan
54.3%
$464K behind budget
vs prior year
+38.1%
PY YTD $399K
Gross margin YTD
22.2%
budget assumes 61.6%
Utilization
59.0%
vs 75% median target
Realization
79%
$122 realized vs $154 card
Revenue is growing but under plan. Every month ran below the flat $169K/month budget, yet YTD is 38% ahead of last year and June was the strongest month on record.
The margin problem is throughput, not cost. The team realizes ~$122/hr against a $154/hr rate card at 59% utilization. Closing those two gaps roughly doubles revenue on the current roster.
The path forward is quantified. The Base forecast turns monthly net income positive in November 2026 and delivers a 17.3% OILI return in 2027 — with the $6M revenue goal requiring a deliberate capacity build beyond it.
H1 2026 net result
−$320.5K
Forecast FY2026 landing
$1.42M rev · −$352K
FY2027 (Base)
$2.50M rev · +$432K

## Slide 4
— WHERE WE STAND
Cumulative revenue — Actual vs Plan vs Prior Year
$551K
actual YTD — 54.3% of the $1,014.6K plan
+38.1%
ahead of prior-year pace ($399K)
$124.4K
June revenue — best month YTD
Prior-year line is a constant-pace approximation to the actual June YTD of $399.1K — monthly 2025 detail pending from GL history.

## Slide 5
— WHERE WE STAND
Gross margin by month vs the 61.6% budget assumption
22.2%
gross margin YTD — vs 61.6% budgeted
2 months
negative gross profit (Mar, May) on write-downs and thin billing
36.8%
June margin, near-breakeven operating month (−$9.8K before interest)
GL income statements, Jan–Jun 2026. Budget gross margin implied by the 2026 budget: labor at 38.4% of revenue.

## Slide 6
— OPERATING DRIVERS
The rate ladder — where the card rate goes
Labor multiplier: 1.29× actual vs 2.60× budgeted revenue per direct-labor dollar (healthy firms run 2.5–3.0×)
79%
realization — $32/hr of card rate not reaching revenue (~$145K in H1)
Lead suspect
intercompany pricing on HWC work (20% of sales); billing lag and write-offs also in scope
Now sourced
per-person cost rates confirmed from the COINS timesheet report — see the next slide
H1 2026: 4,747 billable hours (through 7/11) · blended card rate mix-weighted from actual billable hours by classification.

## Slide 7
— OPERATING DRIVERS
Margin by role — a rate-card problem, quantified
Designer II
bills BELOW its own loaded cost ($96 vs $124) — underwater on every billable hour
Engineer III
≈6% margin at full card ($152 vs $144) — goes negative after 79% realization
The pattern
mid-grades don't clear loaded cost with room to survive realization, overhead, and interest
The fix
a rate-card review, now defensible with actual per-person cost by grade
Loaded cost = COINS standard cost rate × 1.338 (GL-derived burden). Cost rates are base/pay (burden-exclusive). Source: COINS Timesheet Costs Report, Jul 2026.

## Slide 8
— OPERATING DRIVERS
Staff & headcount
Name | Classification | Hours YTD | Billable % | Target
Roy Pierce | VP Engineering (Principal Eng.) | 847 | 32.7% | 42.4%
Hayley Worthen | Senior Engineer | 952 | 66.9% | 61.3%
Randy Pynenberg | Engineer IV | 68 | 89.7% | 95.0%
Tom Little | Engineer IV | — * | — | —
Erin Bryden | Engineer IV | — * | — | —
Bhkti Patel | Engineer III | 1,045 | 74.4% | 70.7%
Francis Wagner | Engineer III | 992 | 62.5% | 70.7%
Taylor Nelson | Engineer II † | 1,045 | 61.0% | 80.1%
Craig Peterson | Engineer I | 1,017 | 79.6% | 75.4%
Kevin Metts | Designer II † | 890 | 38.4% | 75.4%
Patrick Nicholson | Senior Designer | — * | — | —
Collin Allen | Graphics Technician | 985 | 57.6% | 80.1%
Auston Hopson | Graphics Technician | 18 | 100.0% | 100.0%
13
people on the engineering roster
10
active billable staff with recorded hours
+3
hires in the Base hiring plan (Oct-26, Jan-27, Jun-27 → 13 FTE)
~27
billable FTEs needed at target utilization to support the $6M revenue goal
* No hours on the KPI utilization page — time booking to be confirmed. † Classification assumed (not on org chart) — pending confirmation.

## Slide 9
— OPERATING DRIVERS
Billable utilization vs target, by person
59.0%
team billable utilization vs 75% median target
3 people
more than 15 points under their individual target (Kevin, Collin, Taylor)
+16 pts
reaching targets adds ~27% billable capacity with zero hires
Hours through 7/11/26. Randy Pynenberg (68 hrs) and Auston Hopson (18 hrs) have small YTD bases. Bids/BD time is tracked separately (405 hrs).

## Slide 10
— OPERATING DRIVERS
Sales by customer — YTD June 2026
69.7%
of revenue is CenterPoint — matching its ~70% share of billable hours
20.2%
intercompany work for Hydaker-Wheatlake (rate treatment under review)
~10%
all other external customers combined — diversification is the growth agenda
GL sales-by-customer schedule, 6/30/26. Total $551.0K.

## Slide 11
— WORK IN HAND
Backlog — remaining value on active jobs
Job | Customer / project | PO value | Billed | Remaining | Finish
001-0003 | DTE — New Baltimore Conversion | $1,428.8K | $1,216.3K | $212.5K | Dec-27
017-0007 | CenterPoint — Leonard Rd 69kV | $200.0K | $6.7K | $193.3K | Oct-27
017-0006 | CenterPoint — Northwest 69kV | $110.6K | $4.4K | $106.2K | Aug-27
017-0003 | CenterPoint — Gateway 69kV | $203.0K | $131.2K | $71.8K | Aug-26
005-0004 | Consumers — HVD Line Sensors | $130.5K | $71.3K | $59.2K | Oct-26
001-0001 | DTE — Catalina Ph 3 (support tail) | $838.5K | $806.3K | $32.1K | 2026
017-0004 | CenterPoint — Rockport 69kV | $96.7K | $81.7K | $15.0K | Aug-26
016-0001 | Cloverland — Manistique Pump Stn | $111.5K | $106.6K | $4.9K | Sep-26
017-0005 | CenterPoint — Angel Mounds 69kV | $97.0K | $95.1K | $1.8K | Oct-26
 | Total backlog remaining |  |  | $696.8K | 
$697K
booked work remaining — about 5 months of Base-forecast revenue
2 jobs
carry 57% of it (New Baltimore, Leonard Rd), both finishing late 2027
3 close-outs
Gateway, Rockport, Manistique wrap by Oct-26 — replacement work needed now
KPI project scorecard, week ending 7/11/26. Remaining = PO value − billed to date; excludes cost-overrun exposure tracked on the scorecard.

## Slide 12
— WORK TO WIN
Known pipeline opportunities
Opportunity | Customer | CVR scope | Paired EPC | Win prob. | Weighted | Award
Joint Use Audit | Lansing Board of Water & Light | $1,350.0K | — | 50% | $675.0K | Q4-26
Rosehill–Rockport 69kV | Hoosier Energy REC | $290.0K | $5,590.9K | 50% | $145.0K | Q4-26
2026 Pole Replacements | Consumers Energy | $276.5K | $3,451.1K | 67% | $185.2K | Q4-26
Jacksonburg–Gateway 69kV | Hoosier Energy REC | $160.0K | $3,548.5K | 50% | $80.0K | Q4-26
Frontier Make Ready | Steuben County REMC | $100.0K | — | 50% | $50.0K | Q3-26
Renaissance 345kV Substation | DTE Energy | TBD | — | on hold | — | hold
 | Total | $2,176.5K | $12,590.5K |  | $1,135.2K | 
67%
2026 win rate to date (up from 50% in 2025)
4–5%
engineering share of paired EPC contract value — every EPC win pulls CVR scope with it
$1.5M
origination gap beyond this list to fully cover the 18-month Base forecast
KPI current-bids page, 7/11/26. Win probabilities are planning placeholders (2026 win rate or 50%) — Estimating to own final numbers and award dates.

## Slide 13
— STRATEGY — ONE DELIVERY ORGANIZATION
One pursuit engine: Engineering + Estimating
Today: two linked groups, one funnel forming
A ~10-person estimating organization (Director of Estimating plus senior estimators) sits beside the 13-person engineering roster — same leadership, same customers.
Engineering already invests 405 hours YTD in bids and proposals — 20% of its non-billable time — but informally, after the estimate is framed.
EPC-paired pursuits (Hoosier, Consumers) are already priced with engineering scope inside them — the consolidated model exists in embryo.
1
Single pursuit funnel
One bid list owned jointly; engineering hours planned into every estimate from day one, not volunteered afterward.
2
Design-to-estimate loop
Standard design packages and unit-hour norms feed estimating's cost baselines, so bids carry engineering reality.
3
Estimate-to-execution handoff
The winning estimate becomes the project budget the weekly scorecard tracks — one number from bid to closeout.
Why it matters: cost variance is the biggest margin leak on the scorecard (individual jobs overran to −92% and −206%). Early engineering input into estimates is the structural fix — and it converts estimating support from overhead into billable pursuit capacity.

## Slide 14
— STRATEGY — THE CONSOLIDATED OFFERING
Refocus: pursue EPC with new clients as one offering
TODAY
Support function
Engineering supports HWC construction and bills hours
TRANSITION
Prime engineer
Early design control; engineering priced into every EPC bid
TARGET
Engineer of Record
Turnkey EPC — supply, engineering, construction sold and delivered together
What changes
Lead with one accountable offer — material supply, engineering, and construction priced and sold together, with single-point delivery risk the utility doesn't have to manage.
Aim it at new clients — the co-op and municipal pattern already responding (Hoosier, Steuben, Lansing BWL) — to grow revenue while cutting the 70% CenterPoint concentration.
Every EPC win feeds both P&Ls: construction margin to HWC, and 4–5% of contract value as engineering scope to CVR — the revenue that funds the capacity build toward $6M.
$12.6M
of EPC-paired bids already in market with Hoosier and Consumers
4–5%
engineering pull-through on every EPC contract won
67%
2026 win rate — the consolidated offer is landing
Integration path per the CVR strategy roadmap: support function → prime engineer → Engineer of Record / turnkey program support.

## Slide 15
— STRATEGY — THE CONSOLIDATED OFFERING
The addressable EPC market in our current client base
Consumers Energy
Michigan — electric & gas
>$17B 5-year capital plan; $8.5B of distribution reliability & resilience through 2029
Foothold: HVD line-sensor & pole programs live; $3.5M EPC-paired pole-replacement bid pending
DTE Energy
Michigan — electric & gas
$36.5B 5-year plan 2026–30 — up 20% on data-center load and grid reliability spend
Foothold: New Baltimore & Catalina conversions ($2.3M PO); Renaissance 345kV bid on hold
CenterPoint Energy
Indiana Electric + Houston Electric
$65B 10-year plan 2026–35; Houston Electric $46.3B; Indiana transmission & data-center upside
Foothold: 7 active Indiana substation jobs; Houston presence = the expansion runway
MidAmerican Energy (MEC)
Iowa — Berkshire Hathaway Energy
$3.9B Wind PRIME program, on top of ~$14B invested in Iowa energy infrastructure since 2004
Foothold: 4 active EPC substation projects with HWC ($21.7M PO value)
≈$120B in disclosed capital plans across this client base. 0.005% captured as engineering = the $6M Year-2 goal.
Public sources: company capital-plan announcements and filings (Utility Dive, SEC 8-K, company releases), July 2026. Wordmarks shown; drop official logo files into reports/assets/logos/ and rebuild to swap them in.

## Slide 16
— STRATEGY — BUSINESS DEVELOPMENT
An owner on every EPC account
Account | EPC pursuit focus | Proposed owner *
Outside current footprint | New utilities & regions beyond MI/IN/IA — Gulf Coast & Texas, MISO/PJM neighbors, data-center-driven grid build-out | BD Lead (new hire) — owns the map, coordinates all account managers
CenterPoint — Indiana | Substation program continuity; move from job-by-job to a program-level agreement | Roy Pierce (VP Engineering — current PM)
CenterPoint — Houston | Entry into the $46.3B Houston Electric resiliency build — new territory | SVP Engineering (Houston-based)
DTE Energy | Conversion program follow-on; revive the Renaissance 345kV pursuit | Assign — VP Engineering or new AM
Consumers Energy | Convert pole/sensor programs into EPC-paired awards | Frank Miller (Director of Estimating)
MidAmerican (MEC) | Extend the 4-project EPC substation program | Ethan McDaniel (EPC PM — current)
Co-op & municipal cluster | Hoosier, Steuben, Lansing BWL, Great Lakes — the consolidated-offer beachhead | New EPC Account Manager (hire)
Prospects in motion | NIPSCO, AES Ohio, AES Indiana, Duke — BD hours already flowing, no owner yet | New EPC Account Manager (hire)
Assign today — $0
Incumbent accounts get named owners from existing leadership. The 590 hours of BD & proposal time already spent YTD becomes a managed funnel instead of volunteer work.
Add two seats — BD Lead + AM
The BD Lead hunts outside the footprint and owns the consolidated-offer story to new logos; the Account Manager works the co-op/municipal cluster and prospects. One EPC win repays both seats — 4–5% engineering pull-through to CVR plus construction margin to HWC.
Run the cadence
Monthly account reviews against the pipeline tab, chaired by the BD Lead. Owners set win probabilities and award dates; BD hours tracked per account.
* Proposed from current relationships on the KPI scorecards — to be confirmed with the team. YTD BD hours by account (KPI report): Great Lakes 56 · CenterPoint 35.5 · Consumers 26.5 · DTE 19.5 · NIPSCO 10 · AES 10 — plus 408 proposal hours.

## Slide 17
— FORWARD VIEW — PHASE 2 MODEL, BASE SCENARIO
Forecast revenue & work coverage, Jul 2026 – Dec 2027
49%
of the 18-month forecast covered by backlog + weighted pipeline
21%
covered by booked backlog alone
$1,724K
gap to originate — the BD target; thinnest coverage is H2-2027
Forecast = FTE × hours × utilization × card rate × realization (Base path: 59→70% utilization, 79→90% realization, 10→13 FTE).

## Slide 18
— FORWARD VIEW
FY2026 landing, FY2027 outlook, and scenarios
FY2026 ($K) | H1 actual | H2 forecast | FY landing | Budget
Revenue | 551.0 | 872.0 | 1,423.0 | 2,029.1
Gross profit | 122.5 | 422.4 | 544.9 | 1,249.4
Operating income | −290.5 | −0.5 | −291.0 | 139.4
Net income | −320.5 | −31.3 | −351.8 | 139.4
FY2027 (Base) | Forecast | Goal
Revenue | 2,496.6 | 6,000 (42%)
Net income | +431.6 | —
OILI return | 17.3% | 20%
Scenario | FY26 NI | FY27 rev | FY27 NI | OILI %
Upside (75% · 95% · 16 FTE) | −205 | 3,436 | +1,054 | 30.7%
Base (70% · 90% · 13 FTE) | −352 | 2,497 | +432 | 17.3%
Downside (no change) | −444 | 1,542 | −205 | −13.3%
What the numbers say
The 2026 budget is out of reach — socialize the re-forecast rather than track to a 2.7× H2 run-rate.
Monthly net income turns positive in November 2026 in the Base case.
The 20% OILI return is a performance goal — reachable. The $6M revenue is a capacity goal (~27 billable FTEs).
Utilization and realization are the two levers that double revenue on the current roster.
Phase 2 forecast model — scenarios switchable in CVR_Model_Phase2_Forecast.xlsx (Drivers tab).

## Slide 19
— FORWARD VIEW
Cash & the USC parent note — the early-warning gauge
$3.44M
note balance at 6/30/26 — CVR's entire funding runs through this account
$3.59M
Base-case peak in Jan-27, then a steady decline
−$209K
paydown by Dec-27 in the Base case; Downside grows it to $3.82M
CVR holds no cash: deficits draw the note, surpluses repay it (~$5K/mo interest accrues). If the balance isn't flattening by Q1-27, the drivers aren't moving.

## Slide 20
— FORWARD VIEW — ACCOUNTING ALIGNMENT
EPC bid engineering: an item to clean up, not a crisis
The facts
405 hrs
of bid engineering YTD — ≈$62.6K at card rates ($38.5K at cost), unbilled
~60% design
required before a fixed-price EPC bid can even be submitted — $250–380K of pre-award exposure on the $12.6M bid slate
$30.1K
of note interest charged to CVR in H1 — roughly a wash against bid engineering at cost
The misalignment
bid hours are non-billable, so every EPC pursuit CVR supports drags the metrics CVR is judged on — utilization, realization, OILI
1
Intercompany bid-support billing RECOMMENDED
HWC pays CVR for pre-award engineering on EPC pursuits (cost or card). Hours become billable; cost lands where the benefit lands. Standard EPC practice.
2
Win / loss allocation
Bid engineering capitalizes to the pursuit — charged to the job on a win, absorbed by HWC as a BD expense on a loss.
3
Interest credit against bid hours
Parent credits note interest against documented bid-support hours. Fixes the cash, but leaves the hours non-billable — the metrics stay misaligned.
The ask is alignment, not subsidy. Dollars are roughly a wash today — but as EPC volume scales, the accounting should reward the pursuit behavior the strategy demands.
Bid hours per the KPI report (through 7/11/26); interest per the GL. Raise with the CFO alongside the note-terms discussion.

## Slide 21
— NEXT 90 DAYS
Priorities
1
Close the realization gap
Decompose the $145K H1 gap: confirm intercompany rate treatment for HWC work, chase billing lag, stop write-offs. Worth up to $32 more per billable hour.
2
Lift utilization toward targets
Focused plans for the three largest gaps; fill non-billable time with the bid backlog. Reaching targets adds ~27% capacity with zero hires.
3
Win the Q4 pipeline
Lansing BWL audit is the single biggest swing ($1,350K). Land the Hoosier/Consumers EPC-paired work — each EPC win pulls 4–5% engineering scope with it.
4
Start the monthly rhythm
July close goes into the actuals-vs-forecast cadence; note-balance trajectory is the early-warning gauge for USC reporting.
CVR Engineering · prepared July 2026 · model workbooks and data in the CVR---Financial repository